|  |  |  |  |
| --- | --- | --- | --- |
|  | Qubit Solutions Pty ltd.  Street Address, City, ST ZIP Code  Phone phone Fax fax |  |  |
| Plus+-Minus DEVELOPMENT Progress report | | | | |
| Project Summary | | | | |
|  | | | | |

|  |  |  |
| --- | --- | --- |
| Report Date | Project Name | Prepared By |
| Date 2019/04/28 | Plus+-Minus | Freedom Mathebula |

|  |
| --- |
| Status Summary |
|  |

The project has taken off on a good note, for the time being the project is moving at a fast pace. Due to the advantage taken by the virtual interview conducted on the 10th of April 2019. We have a layout of how the application look and feel will look, although they have been minor drawbacks due to the provision of material such as the name of the application logo and slogan, which are the key elements into determining the final outlook of the application UI. Even with that put int consideration, we are still ahead of schedule for the completion of the application. **NB** **Please note that all work done on application this far is completely UI based and the application has no back-end functionality other then the switching of pages**

|  |
| --- |
| Project GUI DEVELOPMENT |
|  |

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| task | % Done | Due date | driver | Satifaction(high) | Satisfaction(Med) | Satifaction(low) | Comments |
| **Home Page**  **With Side Tab on the left** | **100** | **2019/04/28** | **Freedom Mathebula** |  |  |  |  |
| **History Page** | **100** | **2019/04/28** | **Freedom**  **Mathebula** |  |  |  |  |
| **Transactions In** | **100** | **2019/04/28** | **Freedom**  **Mathebula** |  |  |  |  |
| **Transaction Out** | **100** | **2019/04/28** | **Freedom**  **Mathebula** |  |  |  |  |
| **Make Transaction** | **100** | **2019/04/28** | **Freedom**  **Mathebula** |  |  |  |  |
| **Create Group** | **100** | **2019/04/28** | **Freedom**  **Mathebula** |  |  |  |  |
| **Account Page** | **100** | **2019/04/28** | **Freedom**  **Mathebula** |  |  |  |  |

|  |
| --- |
| OUTSTANDING GUI WORK |
|  |

|  |  |
| --- | --- |
| TASK | Comments and Explination |
| **Balance Page** |  |
| **Requests** | **Page to see all your requests** |
| **History** | **Page to see request history** |
| **About** | **About page (requires information)** |
| **Help** | **Help Page (requires information)** |
| **Group Members View** | **Page to see all information of different group members** |
| **Create Group page** | **Page to create groups** |
| **Create request** | **Page to create request** |

|  |
| --- |
| CONCLUSIONS/RECOMMENDATIONS |
|  |

As a company our number one goal is to provide solutions that not only satisfy our clients, but provide solutions that reflect on who they are for the world to see, with this in mind. We would request another virtual meeting on Friday the 16th of May 2019 for preparation on how the remaining of the Program will look based on the outstanding GUI work that needs to be completed. Please see Images of app on pages below.

